YES — AND I THINK I CAN PUT US BACK ON THE TRACK CLEARLY.

You haven't lost the development; we deliberately went down into the underlying inventory/project-cost architecture because the Resource Requisition work exposed inconsistencies. That work was necessary.

Based on our work and the current files, I would mark the situation like this:

# WHERE WE STARTED

We were developing Resource Requisition / Site Request.

During that work, we found inconsistencies around:

- inventory quantities

- warehouse/location stock

- inventory movements

- project material costs

- project ledger

- reservations

- transfers

That led us to stop adding features and stabilize the underlying system first.

We then concentrated on Project Cost + Inventory.

# WHAT WE HAVE COMPLETED

## 1. PROJECT COST — FUNCTIONALLY COMPLETE ✅

Yes, I now consider Project Cost completed from a functional/testing perspective.

We tested:

CREATE

├── Material

│   ├── Warehouse deduction       ✅

│   ├── Global inventory deduction ✅

│   ├── OUT movement               ✅

│   └── Project ledger             ✅

│

└── Non-material

├── No inventory change        ✅

├── No movement                ✅

└── Project ledger             ✅

Then:

UPDATE

├── Material quantity ↑            ✅

├── Material quantity ↓            ✅

├── Description                    ✅

├── Non-material                   ✅

├── Inventory item immutable       ✅

└── Warehouse immutable            ✅

And:

DELETE

├── Material stock restored        ✅

├── Global stock restored          ✅

├── IN movement                    ✅

├── Ledger reversal                ✅

└── Cost removed                   ✅

We also added:

Inventory Movement

├── Source Location

├── Warehouse Balance After

└── Global Balance After

and tested the global balance recording successfully.

So we should not continue modifying Project Cost functionality now.

### ONE THING REMAINS

We still planned a code review/cleanup of Project Cost.

That is not a functional development task anymore. It's a stabilization task:

Project Cost

↓

Functional testing     ✅

↓

Code review             ← pending

↓

Finalize                ← then DONE

# 2. INVENTORY — PARTIALLY STABILIZED 🟡

We have now established a much better inventory foundation:

Inventory

│

├── Global Quantity

│

├── Warehouse Stock

│

└── Inventory Movements

And we verified that Project Cost uses that foundation correctly.

But Inventory as a complete business module is not finished yet.

There are still:

- Receiving

- Purchase Orders

- Site Requests / Resource Requisitions

- Reservations

- Inventory Transfers

- Fulfillment/issue workflow

- possibly adjustments and reconciliation

to review as a coherent system.

# 3. RESOURCE REQUISITION / SITE REQUEST — NOT FINISHED 🟡

This is actually where we were before the detour.

We had started building a new Resource Requisition system rather than repurposing the existing Reservation system.

The intended incremental development was:

RESOURCE REQUISITION

1. Header

↓

2. Item lines

↓

3. Approval workflow

↓

4. Resource selection/master

↓

5. Inventory/reservation integration

↓

6. Fulfillment

We had already worked on things such as:

- requisition header

- requisition items

- UOM

- description

- searchable resource/item selection

- required-by date

- request number formatting

But then the inventory inconsistencies appeared, so we paused that work.

That is where we should eventually return.

# THE IMPORTANT DISTINCTION

There are actually two systems that we must not accidentally merge.

### EXISTING RESERVATION SYSTEM

You had explicitly decided to keep the existing Reservation System for other uses.

### NEW RESOURCE REQUISITION SYSTEM

This is the new project-management-oriented process:

Resource Requisition

↓

Approval

↓

Determine availability

↓

Reserve / Purchase

↓

Fulfill

So we should not rename the existing Reservation module into Site Request and destroy its existing purpose.

That's an important point from our earlier design decision.

# WHERE I THINK WE ARE NOW

I'd put the project roadmap at:

CONSTRUCTPRO

│

┌────────────────┴────────────────┐

│                                 │

FOUNDATION                         BUSINESS MODULES

│                                 │

├── Inventory                    ├── Projects

├── Warehouse Stock               ├── Project Cost

├── Inventory Movement            ├── Resource Requisition

├── Ledger                        ├── Purchasing / PO

└── Services                      ├── Receiving

├── Transfers

└── Reservations

Current status:

| AREA | STATUS |
| --- | --- |
| Projects | ✅ Working |
| Project Cost | ✅ Functionally complete |
| Project Ledger | ✅ Working |
| Inventory Stock | 🟡 Stabilized, needs broader workflow review |
| Inventory Movements | ✅ Working |
| Inventory Transfers | 🟡 Existing implementation, needs review |
| Existing Reservations | ✅ Preserve |
| Resource Requisition | 🟡 Partially developed |
| Purchase Orders | 🟡 Existing implementation |
| Goods Receiving | 🟡 Existing implementation |
| Resource Master | 🟡 Previously designated next milestone |
| Final documentation | ⏳ After modules are complete |

# SO WHAT SHOULD WE DO NOW?

I recommend not jumping immediately into another coding module.

We are at a very good transition point.

### STEP 1 — FINALIZE PROJECT COST REVIEW

We already have all the files.

We'll review the current code and produce:

KEEP

CHANGE

REMOVE

MISSING

Then Project Cost gets marked:

FINALIZED

### STEP 2 — REVIEW THE INVENTORY ECOSYSTEM

Not rewrite it.

We'll map the existing:

Inventory

Inventory Location Stock

Inventory Movements

Purchase Orders

Goods Receipt

Inventory Transfer

Reservation

Resource Requisition

and determine how they are supposed to interact.

### STEP 3 — RETURN TO RESOURCE REQUISITION

Once the inventory foundation is confirmed, we resume exactly where we stopped:

Resource Requisition → item lines → approval → fulfillment/inventory integration.

This is much safer than continuing Resource Requisition before we know exactly how receiving, reservation, transfer and issuing are supposed to interact.

## THE BIG PICTURE

So, in one sentence:

We did not abandon Resource Requisition; we temporarily went underneath it to fix the Inventory and Project Cost foundation that Resource Requisition depends on.

And that foundation has now passed its major functional tests.

Therefore: Project Cost = functionally complete.

The immediate next step should be Project Cost code review/finalization, followed by an Inventory ecosystem review, and then we return to Resource Requisition.

And yes — after all modules are complete, we'll document the entire application systematically rather than trying to document the architecture while it's still changing.