# WHAT WE SHOULD DO NOW

I suggest we enter a formal:

## V1 CLOSURE PHASE

Rather than continuing to fix random things as we encounter them.

I would divide it into 5 final stages.

### STAGE 1 — CODEBASE AUDIT

I inspect the current GitHub main branch and identify:

- fatal PHP errors

- undefined variables

- missing methods

- broken routes

- broken links

- missing permissions

- permission inconsistencies

- obvious SQL problems

- untranslated user-facing messages

- dangerous die()/raw errors

- CRUD inconsistencies

- missing validation

- orphaned/dead functionality

No changes yet.

The output will be a V1 defect list:

CRITICAL

HIGH

MEDIUM

LOW

COSMETIC

This is important because we don't want to discover a critical defect halfway through final testing.

# STAGE 2 — DATABASE / INTEGRITY AUDIT

We already have constructpro_v1.sql in the repository.

We should verify the current application against the actual schema:

Tables

PKs

FKs

Indexes

ENUMs

NULL constraints

DELETE rules

Relationships

Legacy columns

Particularly:

Projects

Inventory

Inventory Location Stock

Reservations

Transfers

Adjustments

Purchase Orders

Goods Receipts

Goods Returns

Resource Requisitions

Project Costs

Suppliers

Customers

Users/Roles/Permissions

The goal isn't to redesign the database.

It is:

Can V1 safely run with the current schema?

# STAGE 3 — FULL BUSINESS WORKFLOW TEST

This is the most important stage.

We test complete real-world workflows rather than isolated CRUD screens.

For example:

### WORKFLOW A — MATERIAL PROCUREMENT

Supplier

↓

Quotation

↓

Purchase Order

↓

Approval

↓

Goods Receipt

↓

Inventory Location Stock

Then:

Inventory

↓

Reservation

↓

Fulfillment

↓

Project

↓

Project Cost

And finally:

Goods Return

↓

Stock Reduction

### WORKFLOW B — RESOURCE REQUISITION

Resource Requisition

↓

Draft

↓

Submit

↓

Approve

↓

Fulfill

Test both:

MATERIAL

and:

NON-MATERIAL RESOURCE

We have already done a considerable amount of this, including the recent quantity, cost-type, edit/delete and UOM work.

### WORKFLOW C — INVENTORY

Test:

Create Item

↓

Receive Stock

↓

Location Stock

↓

Reservation

↓

Available Quantity

↓

Transfer

↓

Adjustment

↓

Return

The important thing is that the quantities remain mathematically correct.

# STAGE 4 — SECURITY / RBAC FINAL TEST

We already did substantial RBAC work.

But before freezing V1, I want one final systematic test:

ADMIN

MANAGER

ENGINEER

TECHNICIAN

ACCOUNTANT

STOREKEEPER

USER

FORMAN

For each role:

Can view?

Can create?

Can edit?

Can delete?

Can approve?

Can submit?

Can fulfill?

Can reverse?

And then:

Direct URL access

Hidden buttons

Unauthorized POST

Unauthorized DELETE

Unauthorized approval

This is particularly important because hiding a button is not security.

The controller permission check must also reject the operation.

# STAGE 5 — FINAL V1 ACCEPTANCE

Only after the above passes do we say:

CONSTRUCTPRO V1 IS FROZEN.

Then we should create a final V1 baseline/tag, for example:

V1.0.0

and document:

CONSTRUCTPRO V1

STATUS: FROZEN

DATE: 2026-10-XX

Then V2 begins separately.

# IMPORTANT: WHAT I WOULD NOT DO NOW

I would not start doing things like:

"Maybe we should add accounting now."

No.

We have already clarified this.

V1 records the business events.

V2 will eventually interpret those events into:

Business Transaction

↓

Accounting Rule

↓

DR / CR

↓

Journal Entry

↓

Posting

↓

General Ledger

That is a new subsystem.

# ONE THING I NOTICED

The repository's own master context still contains some items under Known Separate Issues, including the stale Auth.php role reference and the purchase-order permission naming inconsistency. Those should now be treated as closure candidates, not something we simply carry indefinitely.

And there were previously identified defects such as the supplier details $supplier_id issue and the hasStock()/qty issue. Before declaring V1 frozen, I want to verify their current status in today's main, rather than relying on our old conversation state.

# MY PROPOSAL FOR OUR NEXT STEP

Don't send me individual files yet.

Let's do this properly from the actual GitHub repository.

### NEXT STEP:

I will perform a V1 FINAL CODE AUDIT of the current main branch.

I will inspect the actual repository and produce a table like:

| # | AREA | ISSUE | SEVERITY | V1 ACTION |
| --- | --- | --- | --- | --- |
| 1 | Authentication | ... | CRITICAL | FIX |
| 2 | RBAC | ... | HIGH | FIX |
| 3 | Inventory | ... | HIGH | FIX |
| 4 | Procurement | ... | MEDIUM | FIX |
| 5 | Translation | ... | LOW | FIX |
| 6 | UI | ... | COSMETIC | LEAVE |
| 7 | Finance | Accounting posting | V2 | DO NOT TOUCH |

Then we fix only what is necessary to make V1 releasable.

That gives us a clean stopping point instead of allowing V1 to grow forever.

I think this is the right moment to do it.